## Slide 1
An
Introduction to
Agile SCRUM
Methodology

## Slide 2: Agenda
  Introduction
  What is Agile Methodology?
  What is Scrum?
  History of Scrum
  Functionality of Scrum
  Components of Scrum
    Scrum Roles
    The Process
    Scrum Artifacts
  Scaling Scrum
  Q & A Session

## Slide 3: Introduction
Classical methods of software development have many disadvantages:
  huge effort during the planning phase
  poor requirements conversion in a rapid changing environment
  treatment of staff as a factor of production
New methods:
Agile Software Development Methodology

## Slide 4: What is Agile ?
Agile proponents believe
  Current software development processes are too heavyweight or cumbersome
    Too many things are done that are not directly related to software product being produced
  Current software development is too rigid
    Difficulty with incomplete or changing requirements
    Short development cycles (Internet applications)
  More active customer involvement needed
    CMM focuses on process

## Slide 5: Contd…
Agile methods are considered
  Lightweight
  People-based rather than Plan-based
Several agile methods
  No single agile method
  XP most popular
No single definition
Agile Manifesto closest to a definition
  Set of principles
  Developed by Agile Alliance

## Slide 6: Agile Manifesto
A Statement of Values
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
http://www.agilemanifesto.org

## Slide 7: Agile Methods
Agile methods:
  Scrum
  Extreme Programming
  Adaptive Software Development (ASD)
  Dynamic System Development Method (DSDM)
  …
Agile Alliance (www.agilealliance.org)
  A non-profit organization promotes agile development

## Slide 8: History of Scrum
1995:
  analysis of common software development processes  not suitable for empirical, unpredictable and non-repeatable processes
  Design of a new method: Scrum by Jeff Sutherland & Ken Schwaber
  Enhancement of Scrum by Mike Beedle & combination of Scrum with Extreme Programming
1996:
  introduction of Scrum at OOPSLA conference
2001:
  publication “Agile Software Development with Scrum” by
  Ken Schwaber & Mike Beedle
Successful appliance of Scrum in over 50 companies
Founders are members in the Agile Alliance

## Slide 9: Characteristics
Self-organizing teams
Product progresses in a series of month-long “sprints”
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed
Uses generative rules to create an agile environment for delivering projects
One of the “agile processes”

## Slide 10: How Scrum Works?

## Slide 11: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to XP iterations
Target duration is one month
  +/- a week or two
    But, a constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 12: Sequential vs. Overlapping Dev.
Requirements
Design
Code
Test

## Slide 13: No changes during the sprint
Sprint
Inputs
Tested Code
Change
Plan sprint durations around how long you can commit to keeping change out of the sprint

## Slide 14: Scrum Framework
Roles : Product Owner, ScrumMaster, Team
Ceremonies : Sprint Planning, Sprint Review, Sprint Retrospective, & Daily Scrum Meeting
Artifacts : Product Backlog, Sprint Backlog, and Burndown Chart

## Slide 15: Product Owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results.

## Slide 16: The Scrum Master
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 17: Scrum Team
Typically 5-10 people
Cross-functional
  QA, Programmers, UI Designers, etc.
Members should be full-time
  May be exceptions (e.g., System Admin, etc.)
Teams are self-organizing
  What to do if a team self-organizes someone off the team??
  Ideally, no titles but rarely a possibility
Membership can change only between sprints

## Slide 18: Ceremonies
Sprint Planning Meeting
Sprint
Daily Scrum
Sprint Review Meeting

## Slide 19: Spring Planning Meeting
Sprint Planning
Meeting
Product Backlog
Team Capabilities
Business Conditions
Technology
Current Product
Sprint Backlog
Product Owner
Scrum Team
Management
Customers
Sprint Goal

## Slide 20: Parts of Sprint Planning Meeting
1st Part:
  Creating Product Backlog
  Determining the Sprint Goal.
  Participants: Product Owner, Scrum Master, Scrum Team
2nd Part:
  Participants: Scrum Master, Scrum Team
  Creating Sprint Backlog

## Slide 21: Pre-Project/Kickoff Meeting
A special form of Sprint Planning Meeting
Meeting before the begin of the Project

## Slide 22: Sprint
A month-long iteration, during which is incremented a product functionality
NO outside influence can interfere with the Scrum team during the Sprint
Each Sprint begins with the Daily Scrum Meeting

## Slide 23: Daily Scrum
Parameters
  Daily
  15-minutes
  Stand-up
  Not for problem solving
Three questions:
  What did you do yesterday
  What will you do today?
  What obstacles are in your way?
Chickens and pigs are invited
  Help avoid other unnecessary meetings
Only pigs can talk

## Slide 24: Daily Scrum
Is NOT a problem solving session
Is NOT a way to collect information about WHO is behind the schedule
Is a meeting in which team members make commitments to each other and to the Scrum Master
Is a good way for a Scrum Master to track the progress of the Team

## Slide 25: Product Backlog
Requirements for a system, expressed as a prioritized list of Backlog Items
Is managed and owned by a Product Owner
Spreadsheet (typically)
Usually is created during the Sprint Planning Meeting
Can be changed and re-prioritized before each PM

## Slide 26: Sample Product Backlog

## Slide 27: Sprint Burn down Chart
Depicts the total Sprint Backlog hours remaining per day
Shows the estimated amount of time to release
Ideally should burn down to zero to the end of the Sprint
Actually is not a straight line
Can bump UP

## Slide 28: Information Radiator
"Two characteristics are key to a good information radiator. The first is that the information changes over time. This makes it worth a person's while to look at the display... The other characteristic is that it takes very little energy to view the display."

## Slide 29: Release Burndown Chart
Will the release be done on right time?
X-axis: sprints
Y-axis: amount of hours remaining
The estimated work remaining can also burn up

## Slide 30: Product Burndown Chart
Is a “big picture” view of project’s progress (all the releases)

## Slide 31: Scalability of Scrum
A typical Scrum team is 6-10 people
Jeff Sutherland - up to over 800 people
"Scrum of Scrums" or what called "Meta-Scrum“
Frequency of meetings is based on the degree of coupling between packets

## Slide 32: Pros/Cons
Advantages
  Completely developed and tested features in short iterations
  Simplicity of the process
  Clearly defined rules
  Increasing productivity
  Self-organizing
  each team member carries a lot of responsibility
  Improved communication
  Combination with Extreme Programming
Drawbacks
  “Undisciplined hacking” (no written documentation)
  Violation of responsibility
  Current mainly carried by the inventors